# Production Roadmap

Governed tool-calling orchestrator — from notebook to FastAPI to production

Status as of this doc: Jupyter-based orchestrator with SQLite-backed call history and a parameter-bound policy engine, validated against a skip-ahead scenario (see exercise-3-multi-turn/). This document sequences the path from that notebook to a production-shaped FastAPI service, and separates what's needed to ship a first working version from what's genuinely deferred to a later hardening pass.

Guiding rule: don't build governance infrastructure before the thing it governs is stable. Get the FastAPI orchestrator working end-to-end first, with the simplest honest version of each production concern, then harden in the order below — not all at once, and not before the MVP exists.

# Phase 1 — FastAPI MVP (ship this first)

Goal: the exact Jupyter behavior, callable over HTTP, nothing more.

☐  AsyncAnthropic client, not the sync client — avoid blocking the event loop on every model round-trip.

☐  One endpoint: POST /query accepting a user message, returning the final answer. Correlation ID generated server-side, returned to the caller for follow-up requests.

☐  Policy engine and call-history store extracted into their own modules (policy.py, store.py) — don't inline into route handlers.

☐  SQLite is fine for the MVP. Don't reach for Postgres yet — see Phase 3.

☐  Hard-coded MAX_ITERATIONS cap on the tool-use loop (already built and tested). Keep it.

☐  Policy rejections fed back as a tool_result, never a bypassing HTTP error — preserves the graceful self-correction validated in Exercise 3 (45% of trials self-corrected, zero hard failures). Don't regress this.

☐  Basic request/response logging to stdout — not the audit system, just enough to debug the service while building it.

Deliberately NOT included: auth, encryption, event streaming, policy versioning, a policy UI, multi-worker concurrency safety. All covered below.

# Phase 2 — Audit trail, compliance-shaped

The current tool_calls + policy_rejections split covers what happened but not who did it, under what policy version, or proof it wasn't altered. A compliance review will ask for all three.

☐  Unify into one events table with a type column (tool_call, policy_rejection, final_answer). One ordered query should reconstruct the full story of any interaction.

☐  Add an actor/identity field — correlation_id ties events together but doesn't identify a person or session. Add user_id/session_id once real auth exists.

☐  Pin the model version on every row (model_id column) — needed to explain behavior differences after a model upgrade.

☐  Policy versioning — every policy change gets a version id; every event records which version was active. Without this, “under what rule was this approved” is unanswerable once policy has since changed.

☐  Write-once enforcement at the DB permission level, not just in application code — INSERT-only grant on audit tables, no UPDATE/DELETE.

☐  Idempotency constraint: unique index on (correlation_id, tool_use_id). A retry becomes a no-op instead of a duplicate row or duplicate execution.

# Phase 3 — Scale and infrastructure hardening

☐  Interface-based storage layer — a CallHistoryStore protocol with SQLite (dev) and Postgres (prod) implementations, selected by config. Do this before SQLite-specific SQL spreads further.

☐  Move to Postgres once there's real concurrency — multiple FastAPI workers means multiple writers; SQLite's single-writer model won't hold. Aligns with existing pgvector usage.

☐  Event-driven audit writes — orchestrator publishes to Pub/Sub after each decision; a separate consumer writes to the audit store. Decouples audit latency from the response path; a consumer outage backs up the queue instead of losing events. (Custom event → Pub/Sub, not Eventarc.)

☐  Stateless orchestrator — no in-memory state beyond one request's lifecycle, so the service runs as N replicas without coordination.

☐  Encryption at rest for the audit/call-history store.

☐  Least-privilege DB credentials, scoped per service role (orchestrator: insert-only; reporting tools: read-only).

# Phase 4 — Policy engine maturity

☐  Replace lambda condition fields with declarative JSON conditions — a Python lambda isn't JSON-serializable, isn't safely editable by a non-engineer, and isn't safe to accept from a future web form.

{"field": "acc_type", "op": "equals", "value": "business"}

A small interpreter supporting equals, not_equals, in, gt, lt covers nearly every real business rule without needing arbitrary code.

☐  Policy stays in version control first. Policy-as-JSON-in-git with required PR review, before any UI — arguably a stronger initial compliance story than a web form.

☐  Web UI for policy management is a real, separate project, sequenced last — only after policy versioning and declarative conditions exist. The UI itself then needs its own access control and approval workflow.

☐  Support any_of / OR semantics once a real use case needs it. Don't build speculatively.

# Explicitly deferred

Revisit only when there's a real trigger, not preemptively:

☐  Graph database for policy representation — not justified at this scale; a JSON manifest + generic prerequisite-checker covers dozens of tools and multi-step chains without graph-traversal complexity.

☐  Full RBAC / fine-grained per-tool access control beyond sequencing policy — revisit with a real multi-tenant or multi-role user base.

☐  Rate limiting / cost controls at the orchestrator level — revisit once handling real traffic.

# What ships when

| Phase | Ships with | Blocks on |
| --- | --- | --- |
| 1 | FastAPI MVP, feature-parity with notebook | Nothing — start here |
| 2 | Audit trail compliance shape | Phase 1 running |
| 3 | Scale, durability, encryption | Phase 2 schema settled (don't migrate storage twice) |
| 4 | Policy-as-config, then UI | Phase 2 versioning (UI needs it); can run in parallel with Phase 3 |